# Test Plan – Reservio Website

# 1. Test Plan Identifier

Document Name: Reservio Website Test Plan

URL: https://www.reservio.com/

Version: 1.0

Prepared By: Ritika Dahal

Date: 06 March 2026

Application: Reservio Website

1. Test Plan Identifier	1

2. Introduction	1

3. Objectives	1

4. Scope	1

4.1 In Scope	1

Calendar Module	1

Online Booking Module	1

Clients Module	2

User Profile & Settings Module	2

4.2 Out of Scope	2

5. Test Items	2

Dashboard navigation tabs	2

Calendar real-time display and booking actions	2

Online booking configuration and preview	2

Clients list and management	3

Profile editing and settings persistence	3

6. Test Approach & Test Strategy	3

Smoke Testing	3

Functional Testing	3

Sanity Testing	3

Regression Testing	3

Compatibility Testing	3

Interrupt Testing	3

End-to-End Testing	3

7. Test Environment	4

8. Entry Criteria	4

9. Exit Criteria	4

10. Test Deliverables	4

Checklist of Test Steps per Module	4

Defect Reports with Screenshots	4

Execution Summary (Pass/Fail per Module)	4

Final Test Summary Report	4

11. Roles & Responsibilities	5

12. Schedule / Timeline	5

13. Risks & Mitigation	5

Unclear requirements	5

Inconsistent layout on mobile	6

Time zone display error	6

Limited trial days	6

14. Approval & Sign-off	6

Approval Confirmation	7

# 2. Introduction

Reservio is an all-in-one booking and scheduling software designed for service-based small businesses such as hair salons, barbershops, yoga studios, or wellness centers. It lets clients conveniently book appointments, classes, or events online anytime, anywhere no phone calls or emails needed. The web dashboard allows business owners to manage calendars, set up online bookings, view clients, and configure profile and settings.

This test plan focuses only on four separate modules :

- Calendar

- Online Booking

- Clients

- User Profile & Settings

These are treated as distinct modules for testing.

# 3. Objectives

- Identify defects in each of the four modules during the trial period.

- Verify core functionality: booking creation, online booking setup, client management, profile editing, and settings configuration.

- Ensure consistent appearance and behavior across browsers.

- Confirm correct time zone handling in all modules.

- Provide a clear evaluation to decide on continued use or upgrade.

# 4. Scope

## 4.1 In Scope

### Calendar Module

- Views: Agenda, Day, Week

- Date navigation (Today, calendar picker)

- Create, view, edit bookings

- Staff filters

- Settings of calendar

- Service filters (All, Sample service)

- Monthly booking counter and trial limit warning

### Online Booking Module

- Get bookings setup page

- Copy booking link

- Download QR code

- Social sharing buttons (Email, Facebook, Twitter, WhatsApp, LinkedIn)

- Embed options (Book now button code, iframe)

- Preview of client facing booking page via link

### Clients Module

- Clients list view and search

- New client button

- Client cards (name, email, phone, color initials)

- Import clients (CSV)

- Export clients (CSV / PDF)

### User Profile & Settings Module

- User profile: edit full name, change email, change password

- App settings: time zone, date format, time format, week start day

- Language & currency settings

- Notifications: email + SMS preferences for booking confirm, cancel, awaiting confirmation, news/tips

## 4.2 Out of Scope

- Mobile apps

- Sales / Payments module

- Pro-only locked features

- Backend operations or external integrations

# 5. Test Items

### Dashboard navigation tabs

Check that all tabs are visible and open the correct pages. Make sure the layout is clear and easy to navigate.

### Calendar real-time display and booking actions

Ensure the calendar shows bookings correctly and allows adding, editing, or deleting them. Confirm changes appear immediately without errors.

### Online booking configuration and preview

Verify services, staff, and time slots are set correctly and the booking preview shows accurate info. Test that clients can complete a booking successfully.

### Clients list and management

Check that clients can be viewed, added, edited, or deleted easily. Ensure search and filter functions work correctly.

### Profile editing and settings persistence

Ensure profile changes save correctly and stay updated after logout or page refresh. Confirm notification and preference settings are retained.

# 6. Test Approach & Test Strategy

Manual testing only, simple and focused on the trial period.

### Smoke Testing

Quick check on critical features to ensure the system is stable for further testing.
 How: Verify login works, dashboard opens, calendar is visible, clients list loads, booking link copies, and settings page is accessible.

### Functional Testing

Verify each module against requirements to ensure features behave correctly.
 How: Test normal workflows and basic error cases step by step in each module.

### Sanity Testing

Quick validation after small changes to confirm the update works and does not affect related functionality.
How: After any save or update, confirm the change is applied and check the same module for side effects.

### Regression Testing

Re-test previously working features to ensure new changes did not break existing functionality.
 How: Re-run main actions after switching browsers or repeated use.

### Compatibility Testing

Check the application on different browsers and devices to ensure consistent user experience.
How: Test on Chrome, Firefox, and Edge on desktop and mobile views, verifying layout and touch/click behavior.

### Interrupt Testing

Test system behavior during unexpected interruptions to ensure stability and recovery.
How: Refresh the page during actions, switch tabs, simulate brief network loss, and verify the application recovers correctly.

### End-to-End Testing

Validate the complete workflow across modules to ensure the system works as a whole.
How: Generate a booking link, simulate a client booking, verify it appears in the calendar, update the client in the Clients module, and save notification settings.

Note: Defects will be documented with: steps, actual vs expected result, severity, browser/device, screenshot.

# 7. Test Environment

- Browsers: Google Chrome

- Device: Laptop (Model: Acer Aspire GO-15)

- Network: Wi-Fi

-Environment: Deployed

- Tools: Browser screenshots and DevTools

# 8. Entry Criteria

- Trial account is accessible

- Dashboard loads without error

- Sample service, staff, and clients exist

# 9. Exit Criteria

- No critical or high-severity defects remain open

- All priority test steps pass

- End-to-end flow completes without blocking issues

- Final summary report prepared

# 10. Test Deliverables

### Checklist of Test Steps per Module

A detailed list of all actions to be tested in each module. This ensures that every feature is verified systematically and nothing is missed during testing.

### Defect Reports with Screenshots

Document all bugs or issues found during testing, including steps to reproduce them, severity, and screenshots. This helps developers understand and fix problems quickly.

### Execution Summary (Pass/Fail per Module)

A concise overview showing which test cases passed or failed for each module. This highlights problem areas and tracks testing progress.

### Final Test Summary Report

A comprehensive report summarizing overall testing results, including completed modules, defects found and fixed, coverage of test cases, and readiness of the system for release.

# 11. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Quality Assurance Engineer (Ritika Dahal) | Execute tests, log defects, prepare reports |
| Guidance and review: Gagan bikram shah, Nischal Hada and Jolly Kansakar | Review findings and give feedback |

# 12. Schedule / Timeline

| Task | Start | End |
| --- | --- | --- |
| Adhoc testing | 3/4/2026 | 3/5/2026 |
| Test plan | 3/6/2026 | 3/7/2026 |
| Test cases | 3/9/2026 | 3/11/2026 |
| Test execution | 3/10/2026 | 3/11/2026 |
| Bug reporting | 3/6/2026 | 3/11/2026 |

Gantt Chart :Gantt chart

# 13. Risks & Mitigation

### Unclear requirements

There may be missing or unclear instructions about features.
Mitigation: Document any limitations and focus testing on the parts that are available and clearly defined.

### Inconsistent layout on mobile

Some pages may display incorrectly on mobile devices.
Mitigation: Test mobile views early in the process and take screenshots to record any layout issues.

### Time zone display error

Bookings or calendar events may show the wrong time.
Mitigation: Always verify that the time zone is set to Kathmandu and check that event times match expectations.

### Limited trial days

The trial account may expire before all testing is complete.
Mitigation: Prioritize testing the most important features first, such as Calendar and Online Booking, to ensure critical functionality is verified within the trial period.

# 14. Approval & Sign-off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Ritika Dahal | Quality Assurance |  | 3/6/2026 |
| Gagan Bikram Shah |  |  |  |
| Nischal Hada |  |  |  |
| Jolly Kansakar |  |  |  |

## Approval Confirmation

Once signed, this plan is approved. Testing will follow this document for the four separate modules: Calendar, Online Booking, Clients, and User Profile & Settings.